## Slide 1: Software Development Lifecycle (SDLC)

## Slide 2: Software Development Life Cycle (SDLC)
Software Development Life Cycle (SDLC) is a process used by the software industry to design, develop and test high quality software.
The SDLC aims to produce a high-quality software that meets or exceeds customer expectations, reaches completion within times and cost estimates.
SDLC is the acronym of Software Development Life Cycle.
It is also called as Software Development Process.
SDLC is a framework defining tasks performed at each step in the software development process.
ISO/IEC 12207 is an international standard for software life-cycle processes. It aims to be the standard that defines all the tasks required for developing and maintaining software.

## Slide 3: What is SDLC?
SDLC is a process followed for a software project, within a software organization.
It consists of a detailed plan describing how to develop, maintain, replace and alter or enhance specific software.
The life cycle defines a methodology for improving the quality of software and the overall development process.

## Slide 4: What is SDLC?

## Slide 5: SDLC - Stages
Planning and Requirement Analysis
Defining Requirements
Designing the Product Architecture
Building or Developing the Product
Testing the Product
Deployment and Maintenance

## Slide 6: Planning and Requirement Analysis
Define project scope and goals: Determine the project's purpose, what it needs to achieve, and the specific features it will include.
Conduct feasibility study: Assess the project's economic, operational, and technical viability.
Gather requirements: Collect detailed needs from all stakeholders through techniques like interviews, surveys, and brainstorming sessions.
Analyze requirements: Break down the requirements into tasks and analyze them to ensure they are clear, feasible, and can be used to define the core problem the software will solve.
Estimate cost and time: Develop preliminary estimates for the project's budget and timeline.
Identify risks: Pinpoint potential risks associated with the project early on.
Document requirements: Compile all information into a Software Requirement Specification (SRS) document. This document serves as a blueprint for the design phase and is used to get final approval from stakeholders

## Slide 7: Defining Requirements
Identify stakeholders: Find all individuals, such as users, managers, and IT staff, who have an interest in the project.
Gather requirements: Collect information about the project's needs, goals, and expectations from stakeholders using techniques like interviews, surveys, and observations.
Analyze requirements: Study the gathered information to define the core problem and understand what the new system must do, including its functions and data needs.
Document requirements: Create a formal document, such as a Software Requirements Specification (SRS), that clearly and concisely outlines the requirements. This document is used to get approval from stakeholders.
Categorize requirements: Differentiate between high-level business requirements, user requirements, and detailed system requirements, which include functional and non-functional specifications.

## Slide 8: Designing the Product Architecture
Analyze requirements: Architects review the Software Requirement Specification (SRS) document to understand the product's functional and non-functional requirements.
Define high-level structure: This involves identifying the main components of the system and how they will interact with each other.
Select technology stack: The technologies and tools for development are chosen during this phase.
Create design documentation: Multiple design approaches may be proposed and documented in a Design Document Specification (DDS) for review.
Evaluate and select a design: Stakeholders evaluate the proposed designs based on various parameters like risk, robustness, modularity, and cost-effectiveness to choose the best approach.
Plan the project: The design phase includes creating a project roadmap and setting priorities for development.
Draft user experience and visuals: In some cases, the visual design and user experience can be drafted at this stage.

## Slide 9: Building or Developing the Product
Writing code: Developers write the source code based on the design documents created in the previous phase.
Implementing features: This involves translating the technical specifications into functional code that meets the project's requirements.
Using development models: This phase is carried out according to the chosen SDLC model, such as Agile, Waterfall, or Lean, which dictates the approach to building the software.
Creating modules: Developers may work on different modules or components of the software simultaneously, which are later integrated together.
Unit testing: Developers often perform unit tests during this phase to ensure that individual pieces of code are working as expected before they are combined with other parts of the project.

## Slide 10: Testing the Product
Develop a test plan: A comprehensive test plan is created, outlining the types of testing, resources, schedule, and the methods for executing tests to ensure consistency.
Create test cases: Based on the test plan, detailed test cases are developed to cover a wide range of scenarios and combinations to thoroughly test the software.
Conduct different types of testing: A variety of tests are performed to check different aspects of the software:
Document and fix defects: Any bugs or glitches found are thoroughly documented with details on how to reproduce them. This information is sent back to the development team for remediation.
Iterate: The testing process is often iterative. Once bugs are fixed, the software is tested again to ensure the fixes are correct and have not introduced new issues

## Slide 11: Testing the Product
Functional Testing: Ensures the software meets business requirements.
Integration Testing (SIT): Examines how different software modules and applications work together.
Performance Testing: Checks the system's stability and performance under various load conditions.
Security Testing: Identifies vulnerabilities that could lead to security breaches.
User Acceptance Testing (UAT): Confirms the software meets the expectations of stakeholders and end-users.
Unit Testing: Scrutinizes individual components or pieces of code.

## Slide 12: Deployment and Maintenance
Deployment : The phase where the software is released and made available for end-users in a live environment.
Key activities:
Preparation: Gathering all necessary code, configuration files, and resources.
Release: Making the software accessible to users, which can be manual or automated.
Testing: Deploying the software to a test server for a final round of automated tests before full release.

## Slide 13: Deployment and Maintenance
Maintenance : An ongoing phase that begins after deployment and continues for the software's lifespan.
Key activities:
Corrective Maintenance: Fixing bugs and errors that were not discovered during testing.
Adaptive Maintenance: Modifying the software to work in new or changing environments, such as a new operating system or hardware.
Perfective Maintenance: Improving software performance or adding new features and enhancements.
Preventive Maintenance: Monitoring the software to identify and fix potential issues before they cause a problem.
Support: Providing users with help, guidance, and information on how to use the software effectively.

## Slide 14: SDLC Models
Waterfall Model
Iterative Model
Spiral Model
V-Model
Big Bang Model

## Slide 15: SDLC - Waterfall Model
The Waterfall Model was the first Process Model to be introduced.
It is also referred to as a linear-sequential life cycle model.
It is very simple to understand and use.
In a waterfall model, each phase must be completed before the next phase can begin and there is no overlapping in the phases.

## Slide 16: SDLC - Waterfall Model

## Slide 17: Waterfall Model - Advantages
Simple and easy to understand and use
Easy to manage due to the rigidity of the model. Each phase has specific deliverables and a review process.
Phases are processed and completed one at a time.
Works well for smaller projects where requirements are very well understood.
Clearly defined stages.
Well understood milestones.
Easy to arrange tasks.
Process and results are well documented.

## Slide 18: Waterfall Model - Disadvantages
No working software is produced until late during the life cycle.
Not a good model for complex and object-oriented projects.
Poor model for long and ongoing projects.
Not suitable for the projects where requirements are at a moderate to high risk of changing.
So, risk and uncertainty is high with this process model.
It is difficult to measure progress within stages.
Cannot accommodate changing requirements.
Adjusting scope during the life cycle can end a project.
Integration is done as a "big-bang. at the very end, which doesn't allow identifying any technological or business bottleneck or challenges early.

## Slide 19: Agile

## Slide 20: What is the Agile methodology?
The Agile methodology is a project management approach that involves breaking the project into phases and emphasizes continuous collaboration and improvement.
Teams follow a cycle of planning, executing, and evaluating.

## Slide 21: Agile Overview
Agile SDLC model is a combination of iterative and incremental process models with focus on process adaptability and customer satisfaction by rapid delivery of working software product.
Agile Methods break the product into small incremental builds.
These builds are provided in iterations.
Each iteration typically lasts from about one to three weeks.
Every iteration involves cross functional teams working simultaneously on various areas like −
  Planning
  Requirements Analysis
  Design
  Coding
  Unit Testing and
  Acceptance Testing.
  At the end of the iteration, a working product is displayed to the customer and important stakeholders.

## Slide 22: What is Agile?
Agile model believes that every project needs to be handled differently and the existing methods need to be tailored to best suit the project requirements.
In Agile, the tasks are divided into time boxes (small time frames) to deliver specific features for a release.
Iterative approach is taken and working software build is delivered after each iteration.
Each build is incremental in terms of features; the final build holds all the features required by the customer.

## Slide 23: What is Agile?

## Slide 24: SDLC Agile Model
The Agile thought process had started early in the software development and started becoming popular with time due to its flexibility and adaptability.
The most popular Agile methods include Rational Unified Process (1994), Scrum (1995), Crystal Clear, Extreme Programming (1996), Adaptive Software Development, Feature Driven Development, and Dynamic Systems Development Method (DSDM) (1995).
These are now collectively referred to as Agile Methodologies, after the Agile Manifesto was published in 2001.

## Slide 25: Agile Manifesto principles
Individuals and interactions − In Agile development, self-organization and motivation are important, as are interactions like co-location and pair programming.
Working software − Demo working software is considered the best means of communication with the customers to understand their requirements, instead of just depending on documentation.
Customer collaboration − As the requirements cannot be gathered completely in the beginning of the project due to various factors, continuous customer interaction is very important to get proper product requirements.
Responding to change − Agile Development is focused on quick responses to change and continuous development.

## Slide 26: Agile Vs Traditional SDLC Models
Agile is based on the adaptive software development methods, whereas the traditional SDLC models like the waterfall model is based on a predictive approach.
Predictive teams in the traditional SDLC models usually work with detailed planning and have a complete forecast of the exact tasks and features to be delivered in the next few months or during the product life cycle.
Predictive methods entirely depend on the requirement analysis and planning done in the beginning of cycle.
Any changes to be incorporated go through a strict change control management and prioritization.

## Slide 27: Agile Vs Traditional SDLC Models
Agile uses an adaptive approach where there is no detailed planning and there is clarity on future tasks only in respect of what features need to be developed.
There is feature driven development and the team adapts to the changing product requirements dynamically.
The product is tested very frequently, through the release iterations, minimizing the risk of any major failures in the future.
Customer Interaction is the backbone of this Agile methodology, and open communication with minimum documentation are the typical features of Agile development environment.
The agile teams work in close collaboration with each other and are most often located in the same geographical location.

## Slide 28: Advantages of the Agile Model
Is a very realistic approach to software development
Promotes teamwork and cross training.
Functionality can be developed rapidly and demonstrated.
Resource requirements are minimum.
Suitable for fixed or changing requirements
Delivers early partial working solutions.
Good model for environments that change steadily.
Minimal rules, documentation easily employed.
Enables concurrent development and delivery within an overall planned context.
Little or no planning required.
Easy to manage.
Gives flexibility to developers.

## Slide 29: Disadvantages of the Agile Model
Not suitable for handling complex dependencies.
More risk of sustainability, maintainability and extensibility.
An overall plan, an agile leader and agile PM practice is a must without which it will not work
Strict delivery management dictates the scope, functionality to be delivered, and adjustments to meet the deadlines.
Depends heavily on customer interaction, so if the customer is not clear, team can be driven in the wrong direction.
There is a very high individual dependency, since there is minimum documentation generated.
Transfer of technology to new team members may be quite challenging due to lack of documentation.

## Slide 30: Scrum
Scrum is a framework within which people can address complex adaptive problems, while productively and creatively delivering products of the highest possible value.
Scrum is:
  A framework
  Lightweight
  Simple to understand
  Difficult to master
Scrum is not:
  A process
  A technique
  A definitive method
The Scrum framework consists of Scrum Teams and their associated roles, events, artifacts, and rules.

## Slide 31: Scrum

## Slide 32: Scrum Theory
The roots Scrum theory are embedded in empiricism.
Empiricism states that all knowledge is derived from sense-experience and our decisions should be based on what is known.
Scrum employs an iterative, incremental approach to optimize predictability and control risk.
To understand Scrum it is important to understand how the framework implements the three pillars of empirical process control:
  Transparency
  Inspection
  Adaptation

## Slide 33: Transparency
This means that the important aspects of the process must be visible to those responsible for the outcome.
The way that we can accomplish this in Scrum:
  A common language referring to the process which is shared by all participants
  All participants share a common definition of what "done" means.

## Slide 34: Inspection
Scrum teams must frequently assess the framework's artifacts and overall progress towards a goal to detect undesirable variances.
This inspection process should not be so frequent that inspection gets in the way of work.

## Slide 35: Adaptation
In the event that the rate of our progress, or retrospection on a previous sprint, is unsatisfactory, the framework provides mechanisms that help teams adjust any processes related to those goals, which helps to minimize further deviation.
Scrum has four formal events that help teams inspect their processes and adapt to change:
  Sprint Planning
  Daily Scrum
  Sprint Review
  Sprint Retrospective

## Slide 36: Scrum Values
Each member of a Scrum Team must embody the five values:
Commitment (to achieving the goals of the Scrum Team)
Courage (to do the right thing and work on tough problems)
Focus (on the work of the Sprint and the goals of the Scrum Team)
Openness (about all the work and the challenges with performing the work)
Respect (for other members as capable and independent people)

## Slide 37: Scrum Team Structure
The Product Owner
The Development Team
Scrum Master

## Slide 38: The Product Owner
The Product Owner is responsible for maximizing the value of the product resulting from work of the Development Team.
How this is done may vary widely across organizations, Scrum Teams, and individuals.
The Product Owner is the sole person responsible for managing the Product Backlog.
Product Backlog management includes:
Clearly expressing Product Backlog items;
Ordering the items in the Product Backlog to best achieve goals and missions;
Optimizing the value of the work the Development Team performs;
Ensuring that the Product Backlog is visible, transparent, and clear to all, and shows what the Scrum Team will work on next; and,
Ensuring the Development Team understands items in the Product Backlog to the level needed.

## Slide 39: The Development Team
The Development Team consists of professionals who do the work of delivering a potentially releasable Increment of "Done" product at the end of each Sprint.
A "Done" increment is required at the Sprint Review. Only members of the Development Team create the Increment.
Development Teams are structured and empowered by the organization to organize and manage their own work.
The resulting synergy optimizes the Development Team’s overall efficiency and effectiveness.

## Slide 40: The Development Team
Development Teams have the following characteristics:
They are self-organizing. No one (not even the Scrum Master) tells the Development Team how to turn Product Backlog into Increments of potentially releasable functionality;
Development Teams are cross-functional, with all the skills as a team necessary to create a product Increment;
Scrum recognizes no titles for Development Team members, regardless of the work being performed by the person;
Scrum recognizes no sub-teams in the Development Team, regardless of domains that need to be addressed like testing, architecture, operations, or business analysis; and,
Individual Development Team members may have specialized skills and areas of focus, but accountability belongs to the Development Team as a whole.

## Slide 41: Scrum Master
The Scrum Master is responsible for promoting and supporting Scrum as defined in the Scrum Guide.
Scrum Masters do this by helping everyone understand Scrum theory, practices, rules, and values.
The Scrum Master is a servant-leader for the Scrum Team.
The Scrum Master helps those outside the Scrum Team understand which of their interactions with the Scrum Team are helpful and which aren’t.
The Scrum Master helps everyone change these interactions to maximize the value created by the Scrum Team.

## Slide 42: Scrum Ceremonies
An essential part of putting agile into practice is meetings, or “ceremonies”

## Slide 43: What are Scrum Ceremonies?
Scrum meetings are when the scrum master, product owner, and development team meet to plan work, discuss work in progress, gather feedback, and more.
Not every agile scrum team needs to practice all scrum meetings, and a team doesn’t necessarily have to be a scrum team to practice scrum meetings.

## Slide 44: What are Scrum Ceremonies?
Sprint Planning
Daily stand-up
Sprint review
Sprint retrospective

## Slide 45: The Sprint
The heart of Scrum is a Sprint, a time-box of one month or less during which a "Done", useable, and potentially releasable product Increment is created.
Sprints have consistent durations throughout a development effort. A new Sprint starts immediately after the conclusion of the previous Sprint.
Sprints contain and consist of the Sprint Planning, Daily Scrums, the development work, the Sprint Review, and the Sprint Retrospective.
During the Sprint:
  No changes are made that would endanger the Sprint Goal;
  Quality goals do not decrease; and,
  Scope may be clarified and re-negotiated between the Product Owner and Development Team as more is learned.
Duration: Maximum of 1 month

## Slide 46: Sprint Planning
Sprint planning is an event in scrum that kicks off the sprint.
The purpose of sprint planning is to define what can be delivered in the sprint and how that work will be achieved.
The work to be performed in the Sprint is planned at the Sprint Planning.
This plan is created by the collaborative work of the entire Scrum Team.
The purpose of Sprint Planning is to answer the following questions:
  What can be delivered in the Increment resulting from the upcoming Sprint?
  How will the work needed to deliver the Increment be achieved?
Duration: Two hours for each week of the Sprint (1 week Sprint = 2-hour meeting, 2 week Sprint = 4-hour meeting, etc.)

## Slide 47: Sprint Planning
The What – The product owner describes the objective(or goal) of the sprint and what backlog items contribute to that goal. The scrum team decides what can be done in the coming sprint and what they will do during the sprint to make that happen.
The How – The development team plans the work necessary to deliver the sprint goal. Ultimately, the resulting sprint plan is a negotiation between the development team and product owner based on value and effort.
The Who – You cannot do sprint planning without the product owner or the development team. The product owner defines the goal based on the value that they seek. The development team needs to understand how they can or cannot deliver that goal. If either is missing from this event it makes planning the sprint almost impossible.
The Inputs – A great starting point for the sprint plan is the product backlog as it provides a list of ‘stuff’ that could potentially be part of the current sprint. The team should also look at the existing work done in the increment and have a view to capacity.
The Outputs – The most important outcome for the sprint planning meeting is that the team can describe the goal of the sprint and how it will start working toward that goal. This is made visible in the sprint backlog.

## Slide 48: Sprint Planning – User Stories
The sprint goal describes the objective of the sprint at a high level, but the backlog Items can also be written with an outcome in mind.
User stories are one great way of describing the work from a customer point of view.
By adding clear, measurable results to the user story, the outcomes can be clearly measured, and you know when you are done.
By getting as much up-front clarity as possible on the work the team is focusing on, everyone gets the transparency needed to get started on the work.

## Slide 49: Common user story examples
Online shopping: "As a frequent customer, I want to see product recommendations on my dashboard so that I can discover new items".
Banking: "As a bank customer, I want to be able to schedule future payments so that I can manage my bills on time".
Project management: "As a project manager, I want to assign tasks to specific team members so that responsibilities are clear".
Software: "As a database administrator, I want to automatically merge datasets from different sources so that I can more easily create reports".
Gaming: "As a groups player, I want to see a calculator for the 'to hit' number so that I can quickly determine the success of a ranged attack".

## Slide 50: Key components of a User Story
User Role: Who the story is for (e.g., "registered user," "project manager").
Action/Goal: What the user wants to do (e.g., "reset my password," "assign tasks").
Benefit/Value: Why the user wants to do it (e.g., "to regain access," "so that responsibilities are clear").

## Slide 51: Sprint Planning - Estimation
Sprint planning requires some level of estimation.
The team needs to define what can or cannot be done in the sprint: estimated effort vs capacity.
Estimation is often confused with commitments.
Estimates are by their very nature forecasts based on the knowledge at hand.
Techniques such as story points or t-shirt sizing add value to the process by giving the team a different way of looking at the problem.
They are not, however, magical tools that can find out the truth when there is none to be found.
The more unknowns, the less likely the estimate will be correct.

## Slide 52: Scrum - Story Points
Story points are a relative unit of measure for estimating the effort, complexity, and uncertainty of completing a task in Agile development, rather than a direct measure of time.
Teams use story points for planning, forecasting, and creating a shared understanding of work by comparing tasks to each other.
The process of assigning story points, often using techniques like Planning Poker and a modified Fibonacci sequence, forces the team to discuss the details of a user story.

## Slide 53: What story points are
A relative scale: Story points do not directly equal hours or days. Instead, they represent the relative scale of work, where a 5-point story is roughly twice as complex as a 2-point story.
A blend of factors: The estimation accounts for complexity, risk, and unknowns, not just the time it takes to complete the task.
A tool for discussion: The primary value comes from the team conversations that happen during the estimation process, which helps clarify scope and align understanding.
A way to measure velocity: Over time, teams can use the total points completed per sprint to predict future capacity and forecast project timelines.

## Slide 54: How to use Story Points
Create a baseline: The team can start by agreeing on the smallest, easiest story and assigning it a baseline value, like 1 story point.
Compare and estimate: For each new user story, the team compares it to the existing stories to estimate its relative size. A story that is twice as hard as the baseline might be 2 points.
Use a scale: A modified Fibonacci sequence (1, 2, 3, 5, 8, 13...) is often used to keep estimates spread out, as the difference between a 4 and 5 is less meaningful than the difference between a 10 and 20.
Facilitate with Planning Poker: A common method where team members hold up cards with a point value to estimate a story. If estimates differ, the team discusses why and re-estimates until a consensus is reached.

## Slide 55: Story Point – Key Benifits
Improves planning: Helps teams forecast what they can complete in upcoming sprints.
Encourages collaboration: The estimation process ensures the whole team has a shared understanding of the work.
Reduces pressure: By focusing on relative effort rather than strict hours, it can reduce the tension around estimates and prevent teams from being held to a commitment based on a potentially inaccurate time estimate.

## Slide 56: Daily Scrum - Stand up
The daily stand-up is a short, daily meeting to discuss progress and identify blockers.
The reason it’s called a “stand-up” is because if attendees participate while standing, the meeting should be kept short.
The Daily Scrum is held every day of the Sprint. At it, the Development Team plans work for the next 24 hours.
This optimizes team collaboration and performance by inspecting the work since the last Daily Scrum and forecasting upcoming Sprint work.
The Daily Scrum is held at the same time and place each day to reduce complexity.
The purpose of the Daily Scrum is to:
  Inspect progress towards the Sprint Goal
  Inspect how progress is trending toward completing the work in the Sprint Backlog
Duration: 15-minutes

## Slide 57: Daily Scrum - Stand up
A stand-up is a daily meeting that involves the core team: product owners, developers, and the scrum master.
We use three simple questions
  What did I work on yesterday?
  What am I working on today?
  What issues are blocking me?
These questions highlight progress and help flag team blockers.
Also, it strengthens the team when everyone shares the progress they’re contributing to the team.
The daily reinforcement of sharing individual successes and plans keeps everyone excited about the team’s overall contribution to the organization.

## Slide 58: Sprint Review
A Sprint Review is held at the end of the Sprint to inspect the Increment and adapt the Product Backlog if needed.
During the Sprint Review, the Scrum Team and stakeholders collaborate about what was done in the Sprint.
Based on that and any changes to the Product Backlog during the Sprint, attendees collaborate on the next things that could be done to optimize value.
This is an informal meeting, not a status meeting, and the presentation of the Increment is intended to elicit feedback and foster collaboration.
Duration: One hour for each week of the Sprint (1 week Sprint = 1-hour meeting, 2 week Sprint = 2-hour meeting, etc.)

## Slide 59: Purpose of a Sprint Review
The main goal of a sprint review is to gather feedback and ensure transparency in the next steps of the development process.
It has several key objectives:
Demonstration of completed work: The development team demonstrates the features completed during the sprint to key stakeholders, including the product owner, customers, and other relevant parties.
Feedback collection: Stakeholders provide feedback on the demonstrated features, enabling the team to adjust and prioritize work effectively in subsequent sprints.

## Slide 60: Purpose of a Sprint Review
Alignment with product vision: The sprint review ensures the work completed aligns with the overall product vision and objectives. It helps validate that the development efforts and sprint goals are moving in the right direction.
Celebration of achievements: It provides an opportunity to celebrate the development team's accomplishments and acknowledge their hard work and dedication.
Identification of improvements: Through discussions and observations during the sprint review, areas for improvement in the development process can be identified and addressed in future iterations.
In short, the sprint review promotes collaboration, transparency, and continuous improvement within the Agile development framework.
It fosters a culture of open communication, collaborative working sessions, and shared responsibility for the product's success.

## Slide 61: Benefits of a sprint review
One significant benefit of incorporating sprint reviews into the Agile development process is the enhanced adaptability and flexibility it provides for the product.
By regularly reviewing completed work, teams gain valuable insights into stakeholders' evolving needs and preferences.
Iterative feedback loop : Sprint reviews establish an iterative feedback loop between the development team and stakeholders. This iterative nature allows for rapid adjustments and refinements to the product based on real-time feedback, ensuring that it remains aligned with evolving market demands and user requirements.
Early detection of issues : By showcasing work-in-progress during sprint reviews, teams can identify potential issues or misunderstandings early in the development cycle. This early detection enables prompt resolution of issues, preventing them from escalating into larger problems later.

## Slide 62: Benefits of a sprint review
Opportunity for iterative refinement : Sprint reviews provide a platform for iterative product refinement. Gathering stakeholder feedback enables teams to prioritize features, make course corrections, and pivot the product direction if necessary, ensuring its relevance and competitiveness in the market.
Adaptation to changing priorities : In today's dynamic business environment, priorities and market conditions can change rapidly. Sprint reviews enable teams to adapt to these changes by allowing for the reprioritization of work and adjustment of project goals based on emerging opportunities or challenges.
Empowerment of stakeholders : Sprint reviews empower stakeholders by giving them a voice in the development process. By actively participating in reviews and providing feedback, stakeholders feel a sense of ownership and investment in the product's success, leading to greater engagement and collaboration.

## Slide 63: Sprint Retrospective
The Sprint Retrospective is an opportunity for the Scrum Team to inspect itself and create a plan for improvements to be enacted during the next Sprint.
It occurs after the Sprint Review and prior to the next Sprint Planning.
The purpose of the Sprint Retrospective is to:
  Inspect how the last Sprint went with regards to people, relationships, process, and tools
  Identify and order the major items that went well and potential improvements
  Create a plan for implementing improvements to the way the Scrum Team does its work

## Slide 64: Sprint Artifacts
Scrum’s artifacts represent work or value to provide transparency and opportunities for inspection and adaptation.
Artifacts defined by Scrum are specifically designed to maximize transparency of key information so that everybody has the same understanding of the artifact.
The following a core artifacts to the Scrum framework:
  Product Backlog
  Sprint Backlog
  Increment

## Slide 65: Product Backlog
The Product Backlog is an ordered list of everything that is known to be needed in the product.
It is the single source of requirements for any changes to be made to the product.
The Product Owner is responsible for the Product Backlog, including its content, availability, and ordering.

## Slide 66: Sprint Backlog
The Sprint Backlog is the set of Product Backlog items selected for the Sprint, plus a plan for delivering the product Increment and realizing the Sprint Goal.
The Sprint Backlog is a forecast by the Development Team about what functionality will be in the next Increment and the work needed to deliver that functionality into a "Done" Increment.

## Slide 67: Increment
The Increment is the sum of all the Product Backlog items completed during a Sprint and the value of the increments of all previous Sprints.
At the end of a Sprint, the new Increment must be "Done," which means it must be in useable condition and meet the Scrum Team’s definition of "Done".
An increment is a body of inspectable, done work that supports empiricism at the end of the Sprint.
The increment is a step toward a vision or goal.
The increment must be in useable condition regardless of whether the Product Owner decides to release it.

## Slide 68: Agile - Term Definitions
User Story: An individual feature of/requirement for a project in Agile development.
Epic: A group of related features that is broken down into multiple user stories.
Story Point: A level of difficulty assigned to a user story through use of a sequence of numbers that increase with increasing difficulty.
Sprint: A brief period of development (almost always less than four weeks, sometimes as short as one week) generally culminating in a release of related features.
Velocity: The sum of story points of all user stories completed during a sprint. Velocity allows Agile teams to more accurately predict how many user stories can be completed in future sprints.
Burndown charts are very useful in helping to gauge the active execution velocity of a team so they know whether they will complete what is planned or need to reprioritize the sprint tasks.

## Slide 69: Scrum Burndown Chart
A scrum burndown chart is a visual tool that tracks the remaining work against time to show progress towards a sprint goal.
The horizontal axis represents time, and the vertical axis represents the amount of work left, typically measured in story points or hours.
As the team completes tasks, the burndown line slopes downward, ideally reaching zero by the end of the sprint.
It helps teams stay on schedule, identify blockers, and forecast completion.

## Slide 70: Scrum Burndown Chart
X-axis (Time): Shows the duration of the sprint, with daily increments.
Y-axis (Work Remaining): Shows the total effort left to complete, measured in story points, task hours, or other units.
Ideal Line: A straight line can be drawn from the starting point of work to zero at the end of the sprint to represent an ideal, constant rate of progress.
Actual Line: The team plots the actual amount of work remaining each day. The line will fluctuate, but the goal is to end at zero by the sprint's conclusion.

## Slide 71: Kanban

## Slide 72: What is Kanban?
Kanban is a popular framework used to implement Agile and DevOps software development.
It requires real-time communication of capacity and full transparency of work.
Work items are represented visually on a kanban board, allowing team members to see the state of every piece of work at any time.

## Slide 73: What is a kanban board?
A kanban board is an agile project management tool designed to help visualize work, limit work-in-progress, and maximize efficiency (or flow).
It can help both agile and DevOps teams establish order in their daily work.
Kanban boards use cards, columns, and continuous improvement to help technology and service teams commit to the right amount of work, and get it done!

## Slide 74: Elements of a kanban board
David Anderson established that kanban boards can be broken down into five components:
  Visual signals
  Columns
  work-in-progress limits
  a commitment point
  a delivery point.

## Slide 75: Elements of a kanban board
Visual Signals — One of the first things you’ll notice about a kanban board are the visual cards (stickies, tickets, or otherwise). Kanban teams write all of their projects and work items onto cards, usually one per card. For agile teams, each card could encapsulate one user story. Once on the board, these visual signals help teammates and stakeholders quickly understand what the team is working on.
Columns — Another hallmark of the kanban board are the columns. Each column represents a specific activity that together compose a “workflow”. Cards flow through the workflow until completion. Workflows can be as simple as “To Do,” “In Progress,” “Complete,” or much more complex.
Work In Progress (WIP) Limits — WIP limits are the maximum number of cards that can be in one column at any given time. A column with a WIP limit of three cannot have more than three cards in it. When the column is “maxed-out” the team needs to swarm on those cards and move them forward before new cards can move into that stage of the workflow. These WIP limits are critical for exposing bottlenecks in the workflow and maximizing flow. WIP limits give you an early warning sign that you committed to too much work.

## Slide 76: Elements of a kanban board
Commitment point — Kanban teams often have a backlog for their board. This is where customers and teammates put ideas for projects that the team can pick up when they are ready. The commitment point is the moment when an idea is picked up by the team and work starts on the project.
Delivery point — The delivery point is the end of a kanban team’s workflow. For most teams, the delivery point is when the product or service is in the hands of the customer. The team’s goal is to take cards from the commitment point to the delivery point as fast as possible. The elapsed time between the two is the called Lead Time. Kanban teams are continuously improving to decrease their lead time as much as possible.

## Slide 77: Types and examples of kanban boards

## Slide 78: Physical boards
The simplest kanban boards are physical boards divided into vertical columns.
Teams mark up a whiteboard or blackboard and place sticky notes onto the board.
These sticky notes move through the workflow and demonstrate progress.

## Slide 79: Digital boards
As the kanban system gained favor with software and engineering teams, kanban boards underwent a digital transformation.
Digital boards allow teams that do not share a physical office space to use kanban boards remotely and asynchronously.

## Slide 80: Kanban cards
When using kanban, visualize your work in progress with kanban cards.

## Slide 81: What is a kanban card?
A kanban card is a visual representation of an item of work.
It’s an essential component of the kanban method, a work management framework that helps visualize work, limit work in progress (WIP), and maximize efficiency (or flow).
Each kanban card represents a single work item as it moves through various stages of completion which are represented on either a physical or virtual kanban board.
To get an idea of what kanban cards are, imagine a software development team using sticky notes on a whiteboard to represent their work items.
As they work on bugs and features, the team moves the sticky notes through columns labeled Prioritized, Design, Development, Testing, Blocked, and Done.

## Slide 82: The purpose of kanban cards
The kanban card quickly evolved into a visual artifact that tracks a work item as it flows through a workflow.
At its core, the kanban card encourages teamwork by helping team members communicate and share information visually.

## Slide 83: The purpose of kanban cards
Kanban cards allow teams to:
View important details about work items at a glance. Each kanban card typically features a brief description of a work item, along with its owner, due date, and status. The card can include other information, like pointers to source documentation or a list of issues blocking the item's progress.
Hand off deliverables smoothly and efficiently. Kanban cards encourage teams to establish clear and consistent expectations for each functional area. When it comes time to pass a work item from one state to the next—say, from the planning stage to implementation—these explicit policies clarify who takes ownership, and what the next steps are.
Improve efficiency. Kanban cards make it easy to keep track of lead time, which is the time it takes for a work item to go from start to finish. Kanban cards, together with a kanban board, can help teams identify bottlenecks in their workflow and streamline their process. Most teams work to decrease their lead time, which means getting work done faster!

## Slide 84: Kanban vs. Scrum

## Slide 85: Kanban vs. Scrum
Kanban is a project management framework that relies on visual tasks to manage workflows, while Scrum is a project management framework that helps teams' structure and manage their work through a set of values, principles, and practices.

## Slide 86: Kanban vs. Scrum